Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID11590 |
| Project Name | Project – Containment zone alert application |
| Maximum Marks | 2 Marks |

|  |  |  |
| --- | --- | --- |
| Title | Description | Date |
| Literature survey and  Information Gathering | Eight Literature Survey Papers were studied and information were gathered | 8 September 2022 |
| Prepare Empathy Map | Using Empathy Map Canvas, user gains, and pains were gathered. | 17 September 2022 |
| Ideation | List by organizing the brainstorming session and prioritizing the top 3 ideas based on their feasibility & importance. | 18 September 2022 |
| Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of an idea, business model, social impact, scalability of the solution, etc. | 27 September 2022 |
| Problem Solution Fit | Prepare problem solution fit document | 27 September 2022 |
| Customer Journey | Prepare the customer journey maps to 07 October 2022 understand the user interactions & experiences with the application (entry to exit) | 07 October 2022 |
| Solution Architecture | Prepare solution architecture document | 09 October 2022 |
| Solution Requirement | Prepare the functional requirement document | 27 October 2022 |
| Data Flow Diagrams | Construct the data flow diagrams | 27 October 2022 |
| Technology  Architecture | Prepare the technology architecture diagram | 27 October 2022 |
| Prepare Milestone &  Activity List | Prepare the milestones & activity list of the project. | 29 October 2022 |
| Project Development - Delivery of Spíint-1, 2,  3 & 4 | Develop & submit the developed code | In Progress |